| Date | Reference | Description | Outcome | Last updated |
| --- | --- | --- | --- | --- |
| 13 Oct 22 | 21625548 | Red Rice Road – fell dead tree Clatford Manor House | Owner responsibility. HCC advised owner – NO ACTION by HCC Tree felled and removed Complete | 28/6/23 |
| 30 Oct 22 | 2162713 | Foundry Road – blocked drains near BBPF | 7114971 – due Mar/Apr 23 – NO ACTION | 31 Mar 23 |
| 4 Jan 23 | 21637488 | Red Rice Road - potholes | Work tasked to contractor – Chased 21/6 27/6 - informed by HCC due for repair as part of planned works. Work completed but quality poor. Photo sent to website | 13/7/23 |
| 4 Jan 23 | 21637502 | Red Rice Road – relocate 30mph repeater sign | Task closed in Jan – NO ACTION . Reopened 17 Apr 23. HCC approved new 30 mph repeater sign, even though the request was to move the existing sign. | 5 May 23 |
| 9 Jan 23 | 21638989 | Red Rice Road – clear gulleys x2 | Work passed to contractor – NO ACTION To be chased by Clly Hydes Ongoing - drains cleared but gulleys still to cleared | 13/7/23 |
| 21 Jan 23 | 21644787 | Red Rice Road – cut hedge West of Bury Hill | HCC – No action determined necessary – NO ACTION | 5 Apr 23 |
| 18 Feb 23 | 21650578 | Salisbury Road – replace Clatfords signpost | Work passed to contractor – Completed 24 May 23 | 20 Mar 23 |
| 18 Apr 23 | 21665799 | Village Street - pothole outside Sycamores | 30 mins after reporting HCC advised that the report had been investigated and closed. Reopened on 5 Apr by Cllr Bennett. Chased by Cllr Hydes on 31 May. Repaired June 13th 2023. Complete. | 17th June |
| Jan 23 | 22294172 24237568 | Watery lane culvert | Job ref 22294172 Believe reported Jan 23 by PH. Job completion objective 16/5 ??? New enquiry no raised 21/6 — 24237568 - 26/6 - Informed job to be completed in this financial year. | 26/6/23 |
| 25/4 |  | Church Lane potholes | Job 22306597 Completion 25/6?? | 21/6/23 |
| 20/6 | 7124192 | Watery Lane Bridge railings | Told by HCC on 20/6 part of planned works - Fixed by UPPC. Completed | 15/7/23 |
| 23/6 | 24237695 | Request a call from Mandy Ware Safety officer regarding issues in Watery lane also site meeting. | Contact made and site meeting occurred on 13/7/23 Completed | 13/7/23 |