Upper Clatford Parish Council – Road problem action tracker as at 3/10/23

‘

| Date report. | Ref | Reported item | Progress | updated |
| --- | --- | --- | --- | --- |
| Jan 23 | 22294172 24237568 | Watery lane culvert | Job ref 22294172 Believe reported Jan 23 by PH. Job completion objective 16/5 ??? New enquiry no raised 21/6 — 24237568 - 26/6 - Informed job to be completed in this financial year. Job completed 29/8/23 | 16/9/23 |
| 25/4 | 223066597 | Church Lane potholes | Job 22306597 Completion 25/6?? Chased 25/7 reply awaited from HCC Completed 8/23. | 8/23 |
| 20/6 | 7124192 | Watery Lane Bridge railings | Told by HCC on 20/6 part of planned works - Fixed by UPPC. Completed | 15/7/23 |
| 23/6 | 24237695 | Request a call from Mandy Ware Safety officer regarding issues in Watery lane also site meeting. | Contact made and site meeting occurred on 13/7/23 Completed | 13/7/23 |
| 12/9 | 24241352 | Requested Watery Lane verges cut. | no action yet. Inspected the verges with Borough councillor Hasselmann 19/9/23 | 25/4 |
| 1/10 | 21693635 | Trees overhanging foundry Road |  | 4/10 |
| 1/10 | 21693638 | Gravel at base of Sam Whites Hill | Reported to TVBC. | 4/10 |
| 4/10 | 21693852 | Potholes in Village street close to Rawlinson Cottage |  | 4/10 |

&